| Section | HIPAA Requirement | Existing Policies & Practices | ToDo List |
| --- | --- | --- | --- |
| 837 Health Care Claim or Encounter | Establish the use of the ANSI X12 Transaction Format for the submission of medical claims for to Medicare FI, Medicaid FI and Third Party Payers. An 837 Transaction was developed by using a data export to the WinMap translation software for conversion to the X12 837 format. Only preliminary testing was accomplished. Established claim submission process using conventional claim formats for submission to a All Payers Clearinghouse. Consideration of hard coding X12 format into the RPMS Third Party Billing |  | consider further testing and use of translation engines which allow for format updates and changes from a commercial source. No action required to develop approach. Standard has been developed which allows Commercial Clearinghouses to act as agent for compliance and format updates. Establish programming effort to hardcode formats into RPMS and future format changes. Requires Staff education, monitoring and support with recurring costs. |
| 835 Health Care Claim Payment/Remittance | Establish the use of the ANSI X12 Transaction Format for the receipt of EOB and Remittance Advice from Medicare FI, Medicaid FI and Third Party Payers. An 837 Transaction was developed by using a data export to the WinMap translation software for conversion to the X12 837 format. Only preliminary testing was accomplished. Established claim submission process using conventional claim formats for submission to a All Payers Clearinghouse. Consideration of programming X12 format into the RPMS Third Party Billing with the understanding that formats will require updating in the future. |  | consider further testing and use of translation engines which allow for format updates and changes from a commercial source. No action required to develop approach. Standard has been developed which allows for Commercial Clearinghouse ENVOY or PNC Bank to act as agent for compliance and format updates. Establish programming effort to hardcode formats into RPMS and future format changes. Requires Staff education, monitoring and support with |
| 270 Health Insurance Eligibility request verification for covered services | Establish the use of the ANSI X12 Transaction Format for submission for health Insurance Verification of coverage to the Medicare FI, Medicaid FI and Third Party Payers. Developed a data export to the WinMap translation software for conversion to the X12 270 format. Only preliminary testing was accomplished. Currently using data export for submission using conventional claim formats for submission to a All Payers Clearinghouse. Current version of X12 transaction type is being programmed for transmission to WebMD Clearinghouse. |  | Further testing needs to occur. If WinMap is used past efforts can be used. Cloverleaf transaction mapping will need to be developed. Status quo compliant with data export to WebMD acting as agent. Future format changes will need to be programmed. |
| 271Health Insurance Eligibility response verification for covered benefits | Establish the use of the ANSI X12 Transaction Format for receipt of health Insurance coverage verification from Medicare FI, Medicaid FI and Third Party Payers. Developed a data export to the WinMap translation soft ware for conversion to the X12 271 format. Only preliminary testing was accomplished Currently using data export for submission to WebMD to Payers using compliant formats.. Contractor is programming X12 transaction format into the RPMS. |  | Further testing needs to occur. If WinMap is used past efforts can be used. Cloverleaf transaction mapping will need to be developed. Status quo compliant with data export to WebMD acting as agent. (vi) Future format changes will need to be programmed. |
| 834 Enrollment/Dis-enrollment to a health plan | No activity has occurred. This transaction type is for enrollment in health benefits plans. |  | Determine Agency need for this transaction type for beneficiaries. |
| 276 Health Care Claim inquiry to request the status of a claim | No transaction development. Currently, using report data from WebMD as All Payers Clearinghouse |  | Need to determine future need for this transaction. |
| 277 Health Care Claim response to report the status of a claim | No transaction development. Currently, using report data from WebMD as All Payers Clearinghouse. |  | Need to determine future need for this transaction. |
| 820 Premium payment, for enrolled health plan members | Data export developed for translation engine format. Limited testing accomplished. |  | Need to determine future need for this transaction. |
| ICD 9 | Required code sets for claims processing | In use | In use/will update with re-write of packages |
| HCPCS ie., CPTs | Required codes for claims processing | In use | In use/will update with re-write of packages |
| Common Dental Terminology | Required codes for processing dental claims | In use | In use/will update with re-write of packages |
| NDC | Required codes for processing pharmacy claims | In use | In use/will update with re-write of packages |
| Policy Development in Business Office | The extent of additional policies will be determine through the Business Office Coordinators workgroup. |  |  |